VOLUME 4.2

FINANCIAL OFFER TEMPLATES

LUMP SUM CONTRACTS

Content

4.2.1 — Introduction

4.2.2 — Summary

4.2.3 — Breakdown of the lump-sum price

4.2.4 — Daily work schedule

4.2.5 — Detailed breakdown of prices

VOLUME 4.2.1 — INTRODUCTION

1. 	General

1.1	The breakdown of the lump-sum price (Volume 4.2.3) is the itemised list of prices showing the build-up of the price in a lump-sum contract. This breakdown of the lump-sum price does not derogate in any way to the clause stating that, in a lump-sum contract, the total contract price remains fixed irrespective of the quantity of work actually carried out.

The amounts due will be calculated:

The amounts due will be calculated through the measurement of the percentage of works carried out in relation to the activities included in the breakdown of the lump-sum price and by applying that percentage to the corresponding part of the lump-sum price.

|  | Percentage | Nature | Timing |
| --- | --- | --- | --- |
| 1. | 10% | Lump-sum advance of Article 46.1(a) | After conclusion of the contract |
| 2. | 40% | Interim payment of Article 50 | After completion of 50 % of the firm quantities for which the contractor submitted its all-in price. |
| 3. | 40% | Interim payment of Article 50 | After issuing of the certificate of provisional acceptance. |
| 4. | 10% | Retention money of Article 47 | Within 45 days of the issuing of the signed final statement of account |

1.2	The detailed breakdown of prices (Volume 4.2.5) is the list which contains the basic costs, net costs and mark-ups, from which each price on the breakdown of the lump-sum price and on the daywork schedule results. The detailed breakdown of prices does not derogate in any way to the clause according to which, in a lump-sum contract, the total contract price remains fixed irrespective of the quantities of work actually carried out.

The detailed breakdown of prices provides the coefficients for applying the price revision formula referred to in Article 48.2 of the special conditions and can provide the basis for valuation of additional work ordered referred to in Article 37.5 of the general conditions.

1.3	Provisional sums for use when works are to be executed on a daywork basis (Volume 4.2.4) can only be executed by administrative order of the supervisor, in accordance with the terms of the contract.

2.	Specific to Volumes 4.2.2, 4.2.3 and 4.2.4

2.1	The item description given in the breakdown of the lump-sum price in no way limits the contractor’s obligations under the contract to provide all the works described elsewhere.

2.2	The prices of the breakdown of the lump-sum price include all incidental and contingent expenses and all risks necessary to construct, complete and maintain all works in accordance with the contract. Unless separate items are provided in the breakdown of the lump-sum price, prices include all costs involved in the various items of the breakdown.

2.3	The lump–sum price and the prices of the breakdown of the lump-sum price and of the daywork schedule are all-inclusive and include any non-exonerated tax or fiscal duty.

2.4	The unit prices in Volumes 4.2.3 and 4.2.4 are obtained by multiplying the net cost of Volume 4.2.5 - Table D, on the one hand, with the coefficient K, on the other hand.

The coefficient K represents the proportions between the Site costs (Fc) of Volume 4.2.5 - Table E and the Total net costs (Ps) and between the General costs (Fg) of Volume 4.2.5 - Table F and the Contract price (Pv): K = (1+A)/(1-B) whereby

A= Fc/Ps

B =Fg/Pv

VOLUME 4.2.2 — SUMMARY

| Description | Amount EUR |
| --- | --- |
| - Bicycle and Running Path Border Laying |  |
| - Cycling and Running Path Construction |  |
| - Parking Lot Construction Work |  |
| - Children's Playground Installation |  |
| - Basketball Court Construction |  |
| - Tennis Court Construction |  |
| - Solar LED Lighting System Installation |  |
| Total of lump-sum price |  |
| VAT |  |
| TOTAL PRICE (VAT incl.) |  |

VOLUME 4.2.3 — BREAKDOWN OF THE LUMP-SUM PRICE

| Item | Description | Unit | Unit price | uantities | Lump-sum price [EUR] [local currency] |
| --- | --- | --- | --- | --- | --- |
| 1 | Bicycle and Running Path Border Laying | Lump sum |  | 1 |  |
| 1.1 | Garden Border is a concrete material with dimensions of 10x20x50 cm. | m |  | 6300 |  |
| 1.2 | Cement | Bag |  | 420 |  |
| 1.3 | Sand | m3 |  | 63 |  |
| 1.4 | Labor will be done by the company that wins the tender. | m |  | 6300 |  |
| 2 | Cycling and Running Path Construction | Lump sum |  | 1 |  |
| 2.1 | C-30 type concrete will be used. | m3 |  | 882 |  |
| 2.2 | Construction Backfill (Basic Material) | Ton |  | 1071 |  |
| 2.3 | Steel Mesh 4 mm(15x15 gap) | Pcs |  | 1260 |  |
| 2.4 | Labor will be done by the company that wins the tender. | m2 |  | 12600 |  |
| 3 | Parking Lot Construction Work | Lump sum | - | 1 |  |
| 3.1 | Concrete Border is a concrete material with dimensions of 15x30x70 cm. | Meter |  | 520 |  |
| 3.2 | Cement | Bag |  | 50 |  |
| 3.3 | Sand | m3 |  | 5,2 |  |
| 3.4 | Curb Workmanship will be done by the company that wins the tender. | Meter |  | 520 |  |
| 3.5 | Gravel will be used for the parking lot. Gravel will be number 1 - 3 crushed stone gravel material. | Ton |  | 528 |  |
| 3.6 | Gravel Paving Workmanship will be carried out by the company winning the tender. | m2 |  | 3300 |  |
| 4 | Children's Playground Installation | Lump sum | - | 1 |  |
| 4.1 | The wooden playground group will be placed in the area as a whole. Details are written in the technical specifications. | Pcs |  | 1 |  |
| 5 | Basketball Court Construction | Lump sum | - | 1 |  |
| 5.1 | Concrete Flooring Application (Application of "Crushed Stone + Ribbed Steel Wire Mesh reinforced C30/37 ready-mixed concrete" will be performed.) | m2 |  | 563 |  |
| 5.2 | Steel Pipe Application (Application will be carried out using vertical, horizontal, and diagonal load-bearing steel pipe profiles.) | m |  | 570 |  |
| 5.3 | Wire Mesh to be Used in Basketball Court | m2 |  | 399,12 |  |
| 5.4 | Acrylic Floor Coating Application | m2 |  | 563 |  |
| 5.5 | Equipment assembly (Basketball Hoop and Other Accessories) | Kit |  | 1 |  |
| 6 | Tennis Court Construction | Lump sum | - | 1 |  |
| 6.1 | Concrete Flooring Application (Application of "Crushed Stone + Ribbed Steel Wire Mesh reinforced C30/37 ready-mixed concrete" will be performed.) | m2 |  | 703 |  |
| 6.2 | Steel Pipe Application (Application using vertical, horizontal, and diagonal load-bearing steel pipe profiles.) | m |  | 600 |  |
| 6.3 | Wire Fence and Mesh for Tennis Court | m2 |  | 448 |  |
| 6.4 | Acrylic Floor Coating Application | m2 |  | 703 |  |
| 6.5 | Equipment assembly (Tennis poles, other accessories and equipment assembly) | Kit |  | 1 |  |
| 7 | Solar LED Lighting System Installation | Lump sum |  | 15 |  |
| 7.1 | Solar Lighting Fixture will have 200W power. Panels will be 6500K light color, lumen 300 lm/w, lighting angles 45,60,90. There will be 6 in the basketball court, 6 in the tennis court and 3 in the area where the children's play group is located. | Pcs |  | 15 |  |
| Total of lump-sum price VAT TOTAL PRICE (VAT incl.) |  |  |  |  |  |